 NASA’s Space Launch System Begins Integration, Stacking in Preparation for Artemis I Launch
Steve Creech,
 Dr. Kimberly Robinson,
 and Robert W. Stough

The Artemis era of human lunar exploration is nearing take-off as NASA’s new super heavy-lift launch vehicle, the Space Launch System (SLS), begins stacking and integration operations in mid-2020 at Kennedy Space Center (KSC) in Florida. With a planned upgrade path to progressively more powerful vehicles and availability in crew and cargo configurations, SLS provides a unique and flexible launch solution to send crew, large-scale infrastructure and robotic probes to deep space. The SLS Block 1 vehicle, the initial variant to fly, is optimized for lunar missions with a proven propulsion system consisting of four liquid hydrogen (LH2)/liquid oxygen (LOX)-fed RS-25 engines and twin five-segment solid rocket boosters (SRBs). The Block 1 vehicle can also be outfitted with an industry-standard 5 m-class payload fairing (the “cargo” configuration) and will launch at least 27 metric tons (t) of mass to trans-lunar injection (TLI). SLS is the backbone of NASA’s Artemis program, which will return the agency’s human spaceflight program to the Moon for the first time since 1972. For the Artemis I mission, SLS will send an uncrewed Orion spacecraft to TLI, where it will enter a distant retrograde lunar orbit and fly 38,000 nmi past the Moon – farther than any spacecraft built for humans has ever traveled. The SLS Block 1 vehicle for Artemis I completed manufacturing in 2019. Several elements, including the upper stage, have been delivered to the Exploration Ground Systems (EGS) program at KSC and are being prepped for integration and stacking. The five-segment solid rocket boosters – the largest and most powerful ever built for flight – are also complete. The booster motor segments for the Artemis I flight are scheduled to ship from prime contractor Northrop Grumman’s Utah facilities and begin stacking and integration at KSC in June 2020. The SLS core stage is the largest rocket stage NASA has ever built in terms of volume and height, and includes the avionics and the tanks that feed cryogenic propellant to the four RS-25s (formerly Space Shuttle Main Engines [SSMEs]). They have been modified with an updated controller and nozzle insulation to protect them from the hotter launch environment. The SLS core stage is currently being tested at NASA’s Stennis Space Center (SSC) in a series of “green run” tests to verify it meets design and performance requirements. Following the green run test series, which is scheduled to culminate with a full-duration hot-fire of the four RS-25 engines, the core stage will ship to KSC and be stacked between the solid rocket boosters in the Vehicle Assembly Building (VAB). Integration of the vehicle will continue with the upper stage, known as the Interim Cryogenic Propulsion Stage (ICPS) and the Launch Vehicle Stage Adapter (LVSA) on the core stage. Another adapter, the Orion Stage Adapter (OSA), connects SLS to Orion and provides housing for 13 6U CubeSat payloads manifested on Artemis I. The CubeSats will be released in deep space after Orion separates from the vehicle, and the flight marks the first rideshare opportunity for independent smallsats to deep space. The second major SLS variant to come online, Block 1B, replaces the single-engine ICPS with a four-engine LH2/LOX Exploration Upper Stage (EUS). This more powerful upper stage, along with other vehicle upgrades, will enable the Block 1B vehicle to launch 38-42 t to TLI, depending on crew or cargo configuration. The final evolution of the vehicle, Block 2, will onramp evolved solid rocket boosters to increase mass to TLI to 43-46 t, depending on crew or cargo configuration. The Block 1B/Block 2 vehicles can be outfitted with an 8.4 m-diameter payload fairing in 19.1 m or 27.4 m lengths, to provide unprecedented volume for payloads. With the initial Block 1 vehicle completely manufactured and the core stage in final testing before shipping to KSC, the SLS Program and its industry partners have made significant progress manufacturing subsequent vehicles. For the second Block 1 vehicle, the solid rocket motor segments are complete, as are the RS-25 engines with controllers. All five major components of the Artemis II core stage – the forward skirt, LOX and LH2 tanks, intertank and engine section – are manufactured and technicians are installing subsystems at NASA’s rocket factory, Michoud Assembly Facility. The RL-10 engine for the Artemis II ICPS is complete and panels have been machined for its LH2 tank. In addition, panels are machined for the vehicle’s two adapters, with welding scheduled to begin in summer 2020. Flight hardware is also in production for the third SLS vehicle, with several booster motor segments cast. The pace of development on the EUS has increased, with the goal to complete Critical Design Review (CDR) in December 2020. Several EUS test rings have been machined at Michoud. The EUS is designed to execute a variety of missions – human spaceflight, deployment of deep-space infrastructure, or high-C3 missions to the outer solar system – with crew and cargo configurations available beginning in the mid-2020s. The near-term goal for the nation’s powerful new space exploration asset, however, is to launch the Artemis program, and send the first woman and the next man to the lunar surface. At the Astrodynamics Specialist Conference, the SLS program will update the community on the progress of the initial Block 1 vehicle in final green run testing, integration and stacking. In addition, this paper will provide an update to the community on the manufacturing status of subsequent Block 1 and Block 1B vehicles.
(Preprint) AAS XX-XXX








� Manager, Spacecraft/Payload Integration & Evolution, NASA’s Space Launch System, XP50, Marshall Space Flight Center, AL  35802.


� Manager, Payload Integration, NASA’s Space Launch System, XP50, Marshall Space Flight Center, AL  35802.


�� Manager, SLS Utilization, NASA’s Space Launch System, XP50, Marshall Space Flight Center, AL  35802.





PAGE  
1

