Project Title: Multi-Physics Based Thermo-Well Fatigue Design Tool

Project PI: Harry Ryan, harry.m.ryan@nasa.gov

Executive Summary

In this study, mathematical-based models for fatigue life were developed for Resistance Temperature Detectors (RTDs)/thermo-wells in high-pressure, cryogenic flow environments. A literature review that identified bench-scale stainless steel fatigue data at cryogenic temperatures that can be used to validate fatigue life mathematical models was pursued. Developing the ability to predict the fatigue life of RTDs/thermo-wells in high-pressure, cryogenic flow environments, especially liquid oxygen (LOX), will lead to a lower incidence of RTD damage and failure during propulsion test activities. During this performance period, the project was transitioned to a computational RTD/thermos-well fatigue modeling effort rather than the previously proposed experimental fatigue testing in FY19 since the computational modeling approach will provide a better fundamental understanding of fatigue behavior at cryogenic temperatures prior to pursuing potentially costly experimental tests.  Due to COVID-19 issues impairing access to some needed university partnerships, tools and lab facilities, FY20 efforts are continuing into FY21 and will be reported upon in greater detail in the FY21 report.