## Slide 1: NASA Heliophysics and Astrophysics SmallSat/CubeSats
Thomas Johnson
Small Satellite Project Manager Thomas.E.Johnson@nasa.gov
2021 NASA PI/PM Forum
March 26, 2021 Approved for public release; distribution is unlimited.

## Slide 2
GSFC Small Satellite and Special Projects Office
We Support the following Heliophysics and Astrophysics Programs
Heliophysics Flight Opportunities in Research and Technology (H-FORT):
  Cubesats
  Hosted Rideshare Payloads
  International Space Station (ISS)-attached payloads
Astrophysics Research and Analysis (APRA) Program
  Cubesats
Astrophysics Pioneers
  Perform compelling science at a lower cost (<$20M) than Explorers
  SmallSats, Balloon payloads, and ISS attached payloads
ALL MISSIONS MANAGED PER NPR 7120.8, NASA Research and Technology Program and Project Management Requirements

## Slide 3
GSFC Small Satellite and Special Projects Office
SMD Heliophysics and Astrophysics Portfolio Mission Management
“Light Touch” mission management for the Astrophysics Pioneers and APRA and Heliophysics H-FORT Programs
  Status reporting interface/liaison between PI and HQ
  Maintain portfolio database
Grants management
Engineering and Project support as necessary and requested
  Engineering Peer Review (EPR)
  Engineering Tech Authority (ETA)
  Consultation, Analysis, Testing
  FCC/NTIA licensing, CSLI interface
Insight into the Smallsat community
  Technology developments
  Industry awareness/interaction

## Slide 4: Overall Mission Status
Phase | Astrophysics APRA | Astrophysics Pioneers | Heliophysics | Total
Work-In-Progress | 4 | 4 | 17 | 25
On-Orbit | 0 | 0 | 3 (5 spacecraft) | 3
Decommissioned | 1 | 0 | 3 | 4
Canceled | 1 | 0 | 0 | 1
Total Missions = 33 |  |  |  | 
Work-In-Progress
Decommissioned
On-Orbit
Legend for Mission Status
X
Canceled

## Slide 5: Astrophysics Division SmallSat/CubeSat Missions

## Slide 6: Astrophysics Pioneers-2020 Selections
R&A, Technology, Operating Missions, Explorers, Infrastructure
R&A, Technology, Operating Missions, Explorers, Infrastructure
  New ROSES-2020 Program, $20M PI cost cap, 39 NOI, 24 Proposals, 22 selectable! Community excited and engaged! The future is bright. Four selected this year:
Pandora: Multiwavelength Characterization of Exoplanets and their Host Stars
PI - Elisa Quintana, GSFC
Start date 2/1/21
PUEO: A Long-duration Balloon-borne Instrument for Particle Astrophysics at the Highest Energies
PI- Abigail Vieregg, University of Chicago
Start date 2/1/21
StarBurst: Gamma-ray ASM, Simultaneous detection of NS/NS mergers with LIGO
PI - Daniel Kocevski, MSFC
Start Date 4/1/21
Aspera: IGM Inflow/outflow from galaxies via OVI 105K emission line imaging.
PI -Carlos Vargas, Univ. of Arizona, Start date 3/1/21
Notes: Note: Flagships can take longer than 10 years

## Slide 7: Astrophysics – APRA
CUTE
Status:
In final I&T. Delivery to launch provider in July with launch in September.
PI: Kevin France
Goals:
Use near-ultraviolet transmission spectroscopy to characterize composition and mass-loss rates of exoplanet atmospheres.
BurstCube
Status:
Building flight instrument and spacecraft.
PI: Jeremy Perkins
NASA
GSFC
Goals:
Detect and localizing gamma-ray bursts generated by amalgamation of orbiting neutron stars and collision of giant stars.
BlackCAT
Status:
Completed Concept Study Report and authorized to continue in January 2021.
PI: Abe Falcone
Pennsylvania State University
Goals:
A Soft X-ray Sky Monitor, Transient Finder, and Burst Detector for
High-energy and Multimessenger Astrophysics
University of Colorado, Boulder
6U
6U
6U
SPRITE
Status:
In final preparation for CDR. All long lead items on order.
PI: Brian Fleming
Goals:
A SmallSat mission to measure ionizing radiation escape from galaxies, map supernova regions, and demo LUV imaging
University of Colorado, Boulder
12U

## Slide 8: Astrophysics – APRA
SPARCS
Status:
Canceled in March 2020 due to cost overruns and ASU not meeting proposed commitments.
PI: Evgenya Shkolnik
Arizona State University
Goals:
Monitor the flares and sunspots of M dwarf stars to determine how habitable the space environment is for planets orbiting them.
6U
HaloSat
Status:
Re-entered on January 4, 2021 after conducting science operations for over 2 years.
PI: Philip Kaaret, University of Iowa
University of Iowa
& NASA/GSFC/WFF
Goals:
Mapping oxygen line emission to constrain the mass and spatial distribution of hot gas around Milky Way.
6U
X

## Slide 9: Heliophysics Division SmallSat/CubeSat Missions

## Slide 10: Heliophysics
AERO
Status:
Building flight instrument and spacecraft (Nano Avionics).
PI: Philip J. Erickson
MIT Haystack Observatory
Goals:
To advance our knowledge by examining radio emissions from the auroral acceleration region in near-Earth space.
CIRBE
Status:
Manifested on STP S285 with launch in June 2022
PI: Xinlin Li.
Laboratory for Atmospheric and Space Physics
Goals:
To provide some of the first advanced resolution of one of Earth’s two Van Allen belts.
CeREs
Status:
Launched December 2018. Failed to maintain communication after the first week on orbit.
PI: Shri Kanakel
Goals:
To examine how radiation belt electrons are energized and lost, particularly during events called microbursts.
6U
NASA
GSFC
3U
3U
Codex
Status:
Heading to CDR in Fall 2021
PI: Jeff Newmark
Goals:
An ISS payload mission to study physical conditions in the solar wind acceleration region.
NASA
GSFC
ISS
Inst.
AEPEX
Status:
CDR being held on March 25
PI: Robert Marshall
Goals:
Perform a comprehensive measurement of Energetic Electron Precipitation
6U
University of Colorado, Boulder

## Slide 11: Heliophysics
CuSP
Status:
Delivery to KSC in May for Artemis launch in Fall 2021
PI: Mihir Desai
Goals:
To study the sources and acceleration mechanisms of solar energetic particles that are harmful to astronauts as well as Earth-based technologies.
CURIE
Status:
Scheduled for launch in
December 2021.
PI: David Sundkvist
University of California, Berkley
Goals:
To use radio interferometry to study radio burst emissions from solar eruptive events such as flares and coronal mass ejections (CMEs) in the inner heliosphere
DAILI
Status:
Manifested for launch on NG-16 in July 2021
PI: James Hecht
Goals:
To improve the accuracy of operational models for both the neutral density and the ionosphere and will help further the study of wave propagation and transport processes in the lower thermosphere.
Southwest Research Institute
6U
(2 x 3U)
6U
Aerospace Corporation
6U
(1x6)
CuPID
Status:
In final I&T. Delivery to launch provider in July with launch in September.
PI: Brian Walsh
Boston University
Goals:
To study the transfer of energy from the sun’s solar wind to the Earth’s space environment. will carry a wide field-of-view soft X-ray telescope.
6U
Dione
Status:
Critical Design activities underway
PI: Eftyhia Zesta
Goals
A pathfinder mission for understanding the Ionosphere-Thermosphere responses to magnetospheric forcing
NASA
GSFC
6U

## Slide 12: Heliophysics
LAICE
Status:
Refurbishing flight hardware in preparation for flight rebuild
PI: Greg Earle, Virginia Tech
Goals:
Atmospheric gravity wave studies.
GTOSat
Status:
In Development and working to obtain a launch manifest.
PI: Larry Kepko
NASA
GSFC
Goals:
To measure high-energy particles that likely originate from solar wind and cosmic rays.
LLITED
Status:
In final I&T and awaiting launch manifest.
PI: Rebecca Bishop
Goals:
To provide first coincident measurements of Earth’s dusk-side at lower altitudes, providing a detailed examination of equatorial temperature and wind anomaly.
MinXSS-1
Status:
Deployed from ISS in May 2016. Operated for 1 year as planned.
PI: Tom Woods
University of Colorado
Goals:
To better understand the energy distribution of solar flare SXR (Soft X-ray) emissions and its impact on the Earth’s Ionosphere, Thermosphere, and Mesosphere.
Virginia Tech &
University of Illinois
6U
6U
Aerospace Corporation
3U
1.5U
(2X)
ELFIN
Status:
ELFIN’s A&B launched in September 2018 and both are operational.
PI: Vassilis Angelopoulos
University of California, Los Angeles (UCLA)
Goals:
To measure how precipitated electrons vary across space and time
3U
(2X)

## Slide 13: Heliophysics
MinXSS-3
Status:
Integrated on INSPIRESat-1 with delivery in April for launch on PSLV C-52 in June 2021
PI: Tom Woods
University of Colorado, Boulder
Goals:
To better understand the energy distribution of solar flare SXR (Soft X-ray) emissions and its impact on the Earth’s Ionosphere, Thermosphere, and Mesosphere.
petitSat
Status:
Manifested on ELaNA 37 for launch in late Fall 2021
PI: Jeff Klenzing
Goals:
To study density irregularities in the mid and low-latitude ionosphere, which occupies a tiny fraction of the atmosphere.
REAL
Status:
Flight instrument and spacecraft builds underway.
PI: Robyn Millan
Dartmouth University
Hosted Payload
NASA
GSFC
3U
6U
Goals:
To improve our understanding of physical mechanisms responsible for scattering radiation belt electrons into Earth’s atmosphere.
MinXSS-2
Status:
Launched in December 2018 Experience an on-orbit anomaly approximately 2 weeks later.
PI: Tom Woods
University of Colorado
Goals:
To better understand the energy distribution of solar flare SXR (Soft X-ray) emissions and its impact on the Earth’s Ionosphere, Thermosphere, and Mesosphere.
3U

## Slide 14: Heliophysics
SPORT
Status:
Preparing to deliver 4 US instruments to Brazil in April 2021
PI: Charles Swensen
Goals:
To address the compelling but difficult problem of understanding the preconditions leading to equatorial plasma bubbles.
SORTIE
Status:
Deployed from ISS in Feb 2020. Science operations ongoing.
PI: Geoffrey Crowley
Atmospheric and Space Technology Research Associates
Goals:
To study the complex challenges in discovering the wave-like plasma perturbations in the ionosphere.
TBEx
Status:
Currently on-orbit and expected to demise in April 2021
PI: Roland Tsunoda
University of Michigan
Goals:
To provide a better understanding of the physics that controls the day-to-day variability in development of EPBs (space weather).
Utah State, MSFC, & Brazil
6U
6U
3U
(2x)
VISTA
Status:
Building flight instrument and spacecraft (Nano Avionics).
PI: Frank Lind
MIT Haystack Observatory
Goals:
Uses AERO to advance our ability to perform radio interferometry using cubesats in space
6U