## Slide 1: Orion Backup Flight Software (BFS)
NASA/ Johnson Space Center
March 2023
Robert Hirsh robert.l.hirsh@nasa.gov
Shaurya Gupta shaurya.gupta@nasa.gov

## Slide 2: Agenda
Background
  Artemis and Orion
  BFS vs. Primary Orion Software
  cFS, CCDD, and version control
BFS Development
  Interface Management
  Configuration Control and Workflow
  Status and Schedule
  Verification and Validation
Lessons Learned
Q + A

## Slide 3: Artemis Background
Artemis, the twin sister of Apollo and Goddess of the Moon and the Hunt, encompasses all of NASA’s present efforts to return humans to the Moon and preparing us and propelling us on to Mars
The Artemis program will be a series of increasingly complex missions to build a long-term human presence at the Moon for decades to come
  Through the successful Artemis I mission (Nov/Dec 2022), the deep space exploration Orion spacecraft’s systems were tested in a spaceflight environment, as well as ensuring a safe re-entry, descent, splashdown, and recovery prior to the first flight with crew on Artemis II.
  Artemis II will be the next mission (2024) and the first flight with crew aboard of NASA’s Orion spacecraft -- this will be the first crewed test flight to the Moon since the Apollo program. The Artemis II flight test will pave the way to land the first woman and first person of color on the Moon on Artemis III (2025).

## Slide 4: Orion Background
Named after one of the largest constellations in the night sky and drawing from more than 50 years of spaceflight research and development, the Orion spacecraft is designed to meet the evolving needs of NASA’s deep space exploration program for decades to come
Orion will serve as the multi-purpose exploration vehicle that will carry crew to space, provide emergency abort capability, sustain astronauts during their missions, and provide safe re-entry from deep space return velocities
The Launch Abort System will carry the crew to safety in the event of an emergency during launch or ascent atop the agency’s Space Launch System rocket
The Crew Module is the pressurized part of the Orion spacecraft where crew will live and work on their journey to the Moon and back
The Service Module provides propulsion, thermal control, electrical power generated by solar arrays, and life support systems including water, oxygen, and nitrogen

## Slide 5: High Level Artemis Schedule (likely to change!)
Pad Abort I – May 6th, 2010
  95 second test of LAS (from rest off the launchpad)
EFT-1 – Dec 5th, 2014 (1675 day gap)
  4-hour 3-orbit test of Orion Crew Module
AA-2 – July 2nd, 2019 (1669 day gap)
  3-minute test of LAS (from 30,000ft going Mach 1)
Artemis I – Nov 16th 2022 (1233 day gap)
  ~30 day test of CM and SM (no crew)
Artemis II (ETD: late 2024) ( ~716 day gap)
  First Orion mission with crew, ~10 days
Artemis III (ETD: late 2025) ( ~406 day gap)
  First lunar landing mission since Apollo, ~30 days total

## Slide 6: Orion Backup Flight Software
Orion is controlled by four redundant flight computers. If all four computers fail simultaneously due to a latent software bug, then Backup Flight Software (BFS) takes control of Orion.
BFS is a dissimilar flight software system that mitigates against a common-cause primary computer failure.
BFS provides core capabilities to survive the crisis (3 hours) until primary FSW is restored.
Beresheet (‘19), Ariane 5 (‘96)
BFS
FCM
FCM
FCM
FCM
Priority
Source
Selector
Highest
Lowest
Effectors
ARTEMIS 1+
ARTEMIS 2 NEW CAPABILITIES
INFRASTRUCTURE
& ENTRY (202)
ENTRY (203)
ASCENT (205)
ORBIT (204)
Notes: Bereshet ’19 was the Israeli lunar lander mission that missed its first TLI burn attempt because of a single-string computer reset at it approached the time of ignition for the TLI (Trans-lunar injection) burn.
Ariane 5 suffered an integer overflow and it corrupted the entire primary flight computer and led the vehicle to break up during ascent in its inaugural launch.

## Slide 7: Backup Flight Software (BFS)
Orion Multi-Purpose Crew Vehicle Backup Flight Software (BFS)
  Reduces risk of “loss of crew” if Primary Flight Software (PFSW) were to fail
  BFS is a joint NASA/LM development team
    Different OS, HW, software, philosophy and developers
      Like BFS used on Space Shuttle (but even more dissimilar)
    Less complex than PFSW, and less automated (source code ~20k SLOC )
    More responsibility on humans to send out commands when they are needed
  BFS constantly sends commands, but BFS is ignored as long as primary is active,
    If primary fails (or does not send commands), then BFS immediately takes over
    “Hot backup” for dynamic phases flight (ascent, burns, and entry)
      Times when vehicle needs to send commands sooner than PFSW can reboot
    Lots of things must go wrong for BFS to takes over -- Hopefully BFS is never used!
    BFS decided to use cFS architecture (unlike PFSW)

## Slide 8: cFS Background
cFS (core Flight System) was developed by NASA Goddard Space Flight Center as a reusable software framework for software development (especially for spacecraft)
  Freely available for download from https://cfs.gsfc.nasa.gov/
cFS has been, is, and is intended to be used by many projects
  Examples: Lunar Atmosphere and Dust Environment Explorer (LADEE), Lunar Reconnaissance Orbiter (LRO), Global Precipitation Measurement(GPM), Morpheus test bed, advanced EVA suit, Orion AA2 backup flight system, Orion BFS
cFS does not specify a specific type of CDD (Command and Data Dictionary) for cFS projects
  Any flight program will require some form CDD (as part of documentation if nothing else)
  This could be done by a spreadsheet, with custom utilities to convert data into useful files
    Custom utilities trigger project-specific development effort (little reuse potential)
    Using a generic CDD utility can minimize this duplication of effort on each project

## Slide 9: CCDD Background
cFS Command and Data Dictionary utility (CCDD) was designed as a generic utility to eliminate duplication of effort in order to make CDD management easier
  Open source project available at https://github.com/nasa/CCDD
  Written in Java for maximum portability (Linux/Mac/Windows)
  Stores all BFS interface information into an open source database (PostgreSQL)
Easy creation/modification of CDD information
  Graphical user interface (GUI) to interact with the database
  Limited to a single user (at a time) for a given database
  Bidirectional transfer of information to/from the CCDD
    Cut-n-paste to Excel, import/export via XTCE/CSV/JSON
Easy access to CDD information (via scripting languages and web applications )
  Allows user to write custom scripts (ruby/python/js) and access CDD information
    Create vehicle and ground software products, data summary, etc
    Generate complicated cFS products: Schedule or network tables, copy table, etc

## Slide 10: Interface Management
All external interfaces for BFS are managed in CCDD
  Autogenerates C++ header files for BFS (*.h)
  Reports and Orion Data Services (ODS) formatted data
Configuration Tables for BFS apps
  All parameter values for each table parameter are stored in CCDD
  Include validation information (date/name/status) along with flight value
  Autogenerates of C++ table file for each BFS application
Telemetry Packing Map (TPM) generation
  Each TPM is defined in the CFS HK apps “copy table”
  Frankenstein recipe to create downlink telemetry (very limited bandwidth)
Display Packing Map (DPM) generation
  Frankenstein recipe to create Display input
  Each display format gets the data needed for that page
  Quite Similar to a TPM, but sliced at the bit level (HK minimum size is 1 byte)

## Slide 11: Configuration Control and Workflow
1. Gitlab Issue
2. Gitlab Branch
3. Code Update
4. Automatic CI
5. Code Review (2 Approvals)
6. Merge branch into Main
7. Promotion from Git to Perforce

## Slide 12: BFS Progress to date
Artemis I (Started in 2017, delivered 2020) – During Artemis I, the BFS Software was only active for entry (last few hours of mission). During entry, BFS ran and issued commands, but was not in control since all 4 Primary computers functioned nominally
Artemis II BFS (Started Oct 2018)
  202(Artemis II - BFS delivered Feb 2020) - Major BFS update to Artemis II architecture. Added capability to control Solar Arrays
  203 (Entry - BFS delivered Oct 2020) – ECLS and Suit interfaces, Sequencing and Limit Checking, Command module RCS and parachutes control
  204 (Orbit - BFS delivered May 2021) – Navigation, Guidance and Control for Orbit phases, RCS and AUX engine interface for Service module
  205 (Launch - BFS delivered Dec 2022) – Final BFS code for Artemis II. Hazard monitoring, Launch vehicle interfaces, Upper stage rocket interface to BFS

## Slide 13
Feb 2020
Jul 2020
May 2021
Dec 2022
SW Dev
304
????
Artemis I
Artemis II
SW Dev
Aug 2023
Artemis III
Oct 2020
Launch
TBD 2024(?)
Launched
Nov 2022
Launch
TBD 2025(?)
SW Dev
Orion BFS Releases

## Slide 14: BFS Schedule
Artemis II – Launch end of 2024
  Final BFS delivery for 205 scheduled for Aug 2023
  Bug/Defect fixes made after 205 only as approved by Orion program
  Simulation and training support through launch in 2024
Artemis III – Launching in 2025
  303 - No new BFS content, copy existing Artemis II BFS – April 2023
  304 (Final BFS for Artemis III) – Adding additional Hand controller, repositioning of RCS thrusters, interface to Docking system, Jettison of docking system
    Planning code completion in FY23, with tuning and bug fixes through the end of 2023
  Simulation and training support through launch in 2025

## Slide 15: BFS Data Management Activity
BFS (and several other Orion teams) migrated to using CCDD version 2
Data Table management in CCDD
  Store/document each individual parameter values (with date/signatures)
  Sequence table management (store/document each line of each sequence)
  Global tables (schedule tables, MIDs, etc) managed for BFS/VPU
Data exports (each from a CCDD script)
  Validation info (name/date/test#/etc) managed for EVERY table item
  Information for IDD
  Header files for all cFS SB messages used on BFS
  Table files used by BFS (see previous bullet)
  Telemetry management (Orion CUIs used on BFS) as well as spreadsheet to request new ones
  Automated HK copy table (Frankenstein message for downlink)
  Crew Display telemetry packet generation (similar to HK copy table)
CCDD used to autogenerate/autocode a majority of all BFS SW:
  More than 20,000 SLOC in source code headers (*.h files)
  More than 20,000 SLOC in config tables (*.cpp files)
  Custom “hand-coded” SLOC in BFS is less than 40,000 SLOC

## Slide 16: Lessons Learned
Managing Artemis II and Artemis III at the same time is challenging
  Most “updates” to A2 should flow into A3, but not all!
  Perforce flowing back to gitlab caused version control conflicts
BFS can be “forgotten about” when changes/fixes are made in Primary SW
Being spread across 4 states made telecons a required part of BFS culture
  This setup allowed BFS team to work from home during COVID-19 with minimal impact
Using “frozen” cFS and VxWorks version (bleeding edge vs. end of life)
Test as You Fly
  Big Endian vs Little Endian
  CRC calculation(s)
  Test with actual HW or data recordings (documentation may not reflect reality)

## Slide 17: Future Work
Artemis II config table management until launch – Sep 2024(?)
Parallel configuration table management for Artemis III – 2025(?)
  Different output messages (A2 vs. A3) – added telemetry and HW interface updates
  Vehicle specific calibration values will change (mass, CG, thruster locations, etc)
Lessons learned from using CCDD on BFS
  Updates/Bugfixes made to CCDD for BFS ( now available to other programs)
  Comparisons between CCDD and Rhapsody (modeling tool used on PFSW)

## Slide 18: Q+A